BUSINESS ANALYSIS REPORT

Customer Churn Prediction & Retention Strategy

Prepared by: Hamad Raouf

AI & Data Science Specialist | CAPM® Certified

June 2026

# Table of Contents

# 1. Executive Summary

Customer churn — the rate at which customers stop doing business with a company — directly erodes revenue and increases the cost of growth, since acquiring a new customer typically costs more than retaining an existing one. This report documents a complete business analysis of customer churn for a telecommunications-style subscriber base of 7,043 customers, combining data-driven root cause analysis with a concrete, costed retention strategy.

The analysis identified three dominant churn drivers — contract type, customer tenure, and internet service type — and used a machine learning model (Random Forest, 77% recall) to score every customer's churn risk. A simulated targeted retention campaign, built on the model's output, projects a net benefit of approximately $53,357 and a return on investment (ROI) of 221% on the test population, versus the much higher cost of a blanket, untargeted campaign covering the full customer base.

This document presents the business case, stakeholder analysis, requirements, user stories, process design, and risk assessment needed to take this initiative from analysis to implementation.

Bottom line:  Targeting the ~29% of customers the model flags as high-risk, rather than running a blanket campaign across all customers, is projected to convert a costly mass campaign into a profitable, focused retention program.

# 2. Business Objectives

This initiative is designed to meet the following SMART objectives:

- Reduce overall customer churn rate by an initial target of 5 percentage points (from 26.5% baseline) within two billing cycles of campaign launch.

- Deploy a churn-risk scoring process that identifies high-risk customers with at least 75% recall, ensuring most at-risk customers are not missed.

- Limit retention campaign spend to flagged high-risk customers only, avoiding blanket-campaign costs across the full customer base.

- Establish a repeatable, data-driven process business stakeholders (Marketing, Customer Success, Finance) can act on monthly.

- Validate financial assumptions (lifetime value, retention success rate) through a controlled pilot before full-scale rollout.

# 3. Stakeholder Analysis

Identifying who is affected by — and who can affect — this initiative is a foundational business analysis step. The table below maps each stakeholder group to their interest and influence.

| Stakeholder | Role / Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- |
| Marketing / CRM Team | Owns and executes retention campaigns; needs the risk list and offer guidance | High | Weekly risk list hand-off; joint offer design |
| Customer Success / Support | Handles Fiber optic service complaints driving churn | High | Share root-cause findings; joint investigation |
| Finance | Validates LTV and campaign cost assumptions; approves budget | High | Present ROI model; request real LTV figures |
| Data/IT Team | Maintains the data pipeline and model in production | Medium | Hand off model + retraining schedule |
| Executive Sponsor | Approves the initiative and budget; tracks ROI | High | Monthly summary dashboard + business case |
| End Customers (high-risk segment) | Receive retention offers; ultimate target of the initiative | Low (direct), High (collective) | Indirect — via well-designed, non-intrusive offers |

# 4. Current State vs. Future State Analysis

## 4.1 Current State

Today, retention efforts (where they exist) are reactive and untargeted: offers or discounts are typically issued after a customer contacts support to cancel, or applied broadly across the customer base without regard to actual churn risk. This leads to two costly failure modes: customers who were never going to churn receive unnecessary discounts (wasted spend), while many genuinely at-risk customers churn silently without ever being flagged.

## 4.2 Future State

In the proposed future state, a predictive model scores every customer's churn probability on a recurring basis. Marketing receives a ranked, prioritized list of high-risk customers each cycle, along with the dominant risk factor for each (e.g., "month-to-month contract, low tenure"). Retention offers are proactively targeted before cancellation requests occur, and campaign performance is fed back into the model evaluation process to track real-world ROI against the projected estimate.

| Dimension | Current State | Future State |
| --- | --- | --- |
| Targeting | Reactive / blanket | Proactive / model-scored |
| Cost efficiency | Low — spend not tied to risk | High — spend concentrated on ~29% flagged segment |
| Visibility into root cause | Anecdotal | Data-backed (contract, tenure, service type) |
| Measurement | Ad hoc | Recurring ROI tracking vs. model predictions |

# 5. Gap Analysis

| Gap | Impact if Unaddressed | Proposed Resolution |
| --- | --- | --- |
| No systematic churn-risk scoring exists | Continued reactive, inefficient retention spend | Deploy the Random Forest scoring model on a recurring cadence |
| Root cause of Fiber optic churn unknown | Premium product continues losing customers at 42% | Customer Success to run a dedicated satisfaction survey for Fiber subscribers |
| LTV and retention-success-rate are assumptions, not measured data | ROI projections may be inaccurate; risk of over/under-investment | Finance to supply real LTV figures; run a small pilot to measure actual success rate |
| No feedback loop from campaign outcomes back to the model | Model accuracy may degrade over time (drift) without anyone noticing | Establish a monthly model performance review with Data/IT |

# 6. Project Scope

## 6.1 In Scope

- Churn-risk scoring model covering all active subscription customers

- Monthly risk-list hand-off process to Marketing/CRM

- Cost-of-churn and retention-campaign ROI model

- Root-cause analysis of top 3 churn drivers (contract type, tenure, internet service)

- Recommendations for targeted retention offers

## 6.2 Out of Scope (this phase)

- Automated, real-time offer delivery (e.g. in-app triggers) — recommended as a future phase

- Pricing strategy redesign for Fiber optic service — recommended as a follow-on workstream owned by Product/Pricing

- Integration with a live CRM/marketing automation platform — out of scope until the pilot validates the approach

# 7. Requirements

## 7.1 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | System shall calculate a churn probability score (0-100%) for every active customer | Must Have |
| FR-02 | System shall classify customers as High-Risk if churn probability exceeds a configurable threshold (default 50%) | Must Have |
| FR-03 | System shall generate a ranked list of high-risk customers with key risk factors (e.g. contract type, tenure) | Must Have |
| FR-04 | System shall calculate estimated campaign cost and projected revenue saved for a given retention campaign | Must Have |
| FR-05 | Business users shall be able to adjust campaign assumptions (LTV horizon, offer cost, success rate) and see ROI recalculate | Should Have |
| FR-06 | System shall visualize top churn drivers (EDA charts) for business stakeholders without requiring technical knowledge | Should Have |
| FR-07 | System shall support refreshing the risk list on a recurring (e.g. monthly) cadence | Should Have |
| FR-08 | System shall log actual outcomes (retained vs. churned) for flagged customers to support future model evaluation | Could Have |

## 7.2 Non-Functional Requirements

| ID | Requirement | Category |
| --- | --- | --- |
| NFR-01 | Risk scoring for the full customer base shall complete within a single business-day batch window | Performance |
| NFR-02 | Dashboard shall be usable by non-technical business stakeholders without training | Usability |
| NFR-03 | Customer-level data shall be handled in compliance with applicable data privacy regulations | Compliance |
| NFR-04 | Model and underlying assumptions shall be re-validated at least quarterly | Maintainability |

# 8. User Stories & Acceptance Criteria

### US-01: As a Marketing Manager, I want to receive a ranked list of high-risk customers each month, so that I can prioritize retention outreach toward customers most likely to churn.

Acceptance Criteria:

- Given the model has scored all active customers, when the monthly cycle runs, then a list of customers with churn probability ≥ threshold is generated.

- The list includes customer ID, churn probability, and the top contributing risk factor(s).

- The list is sorted by churn probability, highest first.

### US-02: As a Marketing Manager, I want to see the estimated cost and projected revenue saved for a retention campaign before launching it, so that I can get budget approval with a clear ROI estimate.

Acceptance Criteria:

- Given a set of flagged high-risk customers, when I view the business case dashboard, then I see total campaign cost, projected revenue saved, and ROI %.

- I can adjust the LTV horizon, offer cost, and success-rate assumptions and see the ROI recalculate immediately.

- Assumptions used in the calculation are clearly labeled as estimates, not guarantees.

### US-03: As a Customer Success Lead, I want to understand which service type and customer segment has the highest churn rate, so that I can investigate the root cause and improve the underlying service experience.

Acceptance Criteria:

- Given the EDA results, when I view the churn-drivers view, then I see churn rate broken down by contract type, internet service, tenure, and payment method.

- Fiber optic customers' elevated churn rate (42%) is clearly visible and flagged for investigation.

### US-04: As a Finance Analyst, I want to validate the assumptions driving the ROI projection (LTV, retention success rate), so that I can ensure the business case reflects real company financials before approving budget.

Acceptance Criteria:

- Given the dashboard's assumption sliders, when I input company-verified LTV and historical retention-offer success rates, then the ROI recalculates using those figures.

- A clear disclaimer states which inputs are assumptions pending validation versus confirmed figures.

### US-05: As a Data/IT Owner, I want to be notified if model performance (recall, precision) drops below an agreed threshold, so that I can retrain or investigate the model before it negatively impacts the business.

Acceptance Criteria:

- Given a recurring model evaluation run, when recall falls below 70% on a holdout sample, then an alert is generated for the Data/IT owner.

- Model performance metrics are logged historically to track drift over time.

### US-06: As a Executive Sponsor, I want to see a monthly summary of churn rate trend and retention campaign ROI, so that I can track whether the initiative is delivering on its business objectives.

Acceptance Criteria:

- Given a completed campaign cycle, when the monthly summary is generated, then it shows churn rate trend, number of customers targeted, actual campaign spend, and actual revenue retained (where measurable).

- The summary distinguishes projected ROI (model-based estimate) from actual ROI (measured outcome), once available.

# 9. Process Flow

The proposed end-to-end process is illustrated and described below.

| Step | Description |
| --- | --- |
| 1 | Customer data (contract, tenure, billing, service usage) is extracted from source systems on a monthly cadence. |
| 2 | Data is cleaned and transformed (handling missing values, encoding categories) — see Section 11 Data Dictionary. |
| 3 | The Random Forest model scores every active customer with a churn probability. |
| 4 | Customers above the risk threshold are flagged and ranked, along with their dominant risk factors. |
| 5 | The flagged list, with estimated campaign cost and projected ROI, is handed to Marketing/CRM. |
| 6 | Marketing executes targeted retention offers (e.g. contract-upgrade incentive) on the flagged segment only. |
| 7 | Outcomes (retained vs. churned) are logged and fed back to Data/IT for model evaluation the following cycle. |

# 10. Risk Analysis

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LTV / success-rate assumptions are inaccurate | Medium | High | Run a small pilot (≈200 customers) to measure actual success rate before full rollout |
| Model precision (54%) leads to wasted offers on customers who would not have churned | High | Medium | Already factored into campaign cost estimate; consider higher risk threshold to trade recall for precision if cost sensitivity increases |
| Model performance degrades over time (data/concept drift) | Medium | Medium | Quarterly model re-evaluation and retraining schedule (NFR-04) |
| Customer privacy / data handling concerns | Low | High | Compliance review of data handling process (NFR-03) |
| Stakeholder adoption — Marketing does not act on the risk list | Medium | High | Early stakeholder engagement (Section 3); simple, actionable hand-off format |

# 11. Data Dictionary (Key Fields)

| Field | Type | Description |
| --- | --- | --- |
| tenure | Numeric | Number of months the customer has been with the company |
| Contract | Categorical | Month-to-month, One year, or Two year subscription term |
| InternetService | Categorical | DSL, Fiber optic, or No internet service |
| MonthlyCharges | Numeric | Current monthly billing amount (USD) |
| TotalCharges | Numeric | Cumulative billing amount to date (USD) |
| PaymentMethod | Categorical | Electronic check, mailed check, bank transfer, or credit card |
| Churn | Binary (target) | Whether the customer left within the observed period (Yes/No) |

# 12. Cost-Benefit Analysis & ROI

Using the model's output on a held-out test sample of 1,409 customers (20% of the full base), the following business case was simulated under stated assumptions (12-month LTV horizon, $45 retention offer cost, 30% assumed retention success rate, 50% risk threshold):

| Metric | Value (Test Sample) |
| --- | --- |
| Customers flagged high-risk | 536 of 1,409 (38%) |
| True positives (correctly caught churners) | 289 |
| Campaign cost | $24,120 |
| Projected revenue saved | $77,477 |
| Net benefit | $53,357 |
| ROI | 221% |

Caveat:  These figures depend on assumptions (LTV horizon, $45 offer cost, 30% success rate) that have not yet been validated against real company financial data. Section 10 (Risk Analysis) recommends a pilot to confirm the success-rate assumption before scaling.

# 13. Recommendations

- Launch a pilot retention campaign on the top ~10% highest-risk flagged customers to validate the assumed 30% retention success rate before full rollout.

- Prioritize a contract-upgrade incentive for month-to-month customers within their first 12 months — this directly targets the two strongest churn predictors identified.

- Commission a dedicated customer satisfaction investigation into the Fiber optic service line, given its disproportionately high churn rate despite being a premium product.

- Establish a recurring (monthly) operating cadence: score customers → hand off risk list → execute offers → log outcomes → review model performance.

- Have Finance supply verified customer lifetime value figures to replace the current 12-month assumption, improving the accuracy of future ROI projections.

- Set up a quarterly model review with the Data/IT team to monitor for performance drift and retrain as needed.

# 14. Appendix

## 14.1 Model Performance Summary

| Model | Precision | Recall | ROC-AUC |
| --- | --- | --- | --- |
| Logistic Regression | 51% | 79% | 0.842 |
| Random Forest (selected) | 54% | 77% | 0.846 |

## 14.2 Glossary

- Churn: a customer ending their subscription/service relationship with the company.

- Recall: of all customers who actually churned, the percentage the model correctly identified.

- Precision: of all customers the model flagged as high-risk, the percentage who actually churned.

- LTV (Lifetime Value): the projected revenue a company expects from a customer over a defined time horizon.

- ROI (Return on Investment): net benefit divided by cost, expressed as a percentage.